Tyler Hubbell

Professor Morrison

CS 250 – Final Project

10/13/2025

As part of ChadaTech's pilot initiative to transition from a traditional waterfall model to an Agile Scrum framework, my team developed a prototype travel booking application for SNHU Travel. Throughout the project, I transitioned through multiple Scrum roles. Product Owner, Scrum Master, Developer, and Tester, to better understand how Agile practices influence collaboration, adaptability, and delivery. This Sprint Review and Retrospective summarizes the work completed, analyzing how the new Scrum approach facilitated success. According to Cobb (2015), Agile represents "an adaptive mindset rather than a prescriptive process," which makes this transition particularly valuable for dynamic client environments such as SNHU Travel.

The success of the SNHU Travel project was rooted in the distinct contributions of each Scrum role. As the Product Owner, my primary focus was prioritizing the product backlog to ensure development targeted the features with the highest customer value. For example, the “Search and Filter Trips” user story emerged directly from feedback, and by refining its acceptance criteria and ranking it highest, the team focused on the most valuable feature first. This story’s completion was accelerated by the iterative nature of Scrum. During Sprint 2, the story was broken down into design, development, and testing subtasks during sprint planning, allowing us to move quickly from concept to a working application.

The Scrum Master role was critical in maintaining this momentum by facilitating daily stand-ups and proactively removing blockers. When integration between the booking form and payment module caused confusion, I scheduled a collaborative working session between the developer and tester to resolve it quickly. This proactive facilitation reflects Cobb's (2015) description of the Scrum Master as a "servant-leader" who enables teams to self-organize. As a developer, I focused on implementing maintainable code, while the tester role ensured immediate validation against acceptance criteria. This continuous loop of quality assurance, unlike delayed testing in the waterfall model, meant the “Book a Trip” user story met the Definition of Done and was demonstrated to stakeholders by the Sprint Review. Cobb (2015) notes that these iterative cycles enable “progressive elaboration,” allowing requirements to evolve and mature through continuous stakeholder feedback.

A significant demonstration of Scrum's value was its ability to handle interruptions and changes in direction. Midway through development, the client requested mobile optimization, a substantial change that would have caused a major disruption under a waterfall model. However, Agile embraces change by allowing reprioritization of the backlog. The Product Owner immediately reordered the backlog to include a “Mobile Responsiveness” in the very next sprint, and the team adapted by implementing necessary design frameworks. Cobb (2015) observes that Agile teams thrive under uncertainty precisely because adaptability is built into their operating model.

Effective communication was the foundation of the team’s success. We used frequent written updates and discussion threads to simulate real-world Agile communication. For example, when a testing issue appeared in the trip filter function - I posted a concise update describing the problem, reproduction steps, and potential impact. This allowed the developer role to address it promptly. This communication was effective because it was clear, direct, and action oriented, pushing fast problem-solving and shared accountability. Daily stand-ups reinforced this by encouraging each team member to report progress and blockers concisely. According to Cobb (2015), Agile communication prioritizes “frequent, face-to-face interaction” over static documentation to sustain a shared understanding.

Several organizational tools and Scrum-Agile principles were key to maintaining structure. The Product Backlog and Sprint Backlog provided a visible, prioritized workflow, which was tied directly to the core Scrum events. The Sprint Review ensured continuous stakeholder alignment, and the Sprint Retrospective fostered continuous improvement. One example of this was refining our story point estimates. These tools and events embody what Cobb (2015) terms “empirical process control,” where inspection and adaptation guide the entire process.

Evaluating the effectiveness of the Scrum-Agile approach, it proved to be the most suitable methodology for the SNHU Travel project. The benefits included continuous stakeholder feedback, rapid requirement adjustments, and faster issue resolution. This outweighed the cons, which were mainly occasional scope ambiguity and the reliance on high team self-discipline. Agile iterative design allowed us to deliver working, tested software sooner, which is a significant advantage over a sequential waterfall approach. The flexibility and ability to integrate change swiftly made Scrum the optimal choice for an evolving client requirement, such as SNHU Travel.

In conclusion, transitioning from waterfall to Scrum fundamentally changed how ChadaTech can approach software projects. Each sprint produced measurable progress, while retrospectives fostered ongoing improvement. Agile's focus on iteration, feedback, and self-organization proved especially effective for SNHU Travel, whose needs constantly evolve throughout development. As Cobb (2015) emphasizes, Agile is not merely a process but a cultural shift that balances structure with flexibility. This pilot confirmed that adopting a Scrum Agile framework across ChadaTech would enhance both productivity and customer satisfaction, positioning the company for sustainable long-term success.

References

Cobb, C. G. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. John Wiley & Sons.